Marketing HQ

Product Roadmap & Contributor Guide

v2.0 — Next Phase Planning

Synup Marketing Operations

March 2026

github.com/synup/markops

# 1. What Exists Today (Do Not Touch)

This section documents everything that has been built and is currently in production. Every item below is working, deployed, and relied upon by the team. New features must build on top of this foundation, never replace it.

## 1.1 Dashboard Pages

| Route | Page | What It Does |
| --- | --- | --- |
| /audit | Audit | 6 tabs: Search Terms, Negatives, Expansion, Pause, Issues, Activity Log. Scores, multi-select, bulk approve/deny. |
| /campaigns | Campaigns | Daily campaign metrics table (impressions, clicks, cost, conversions, ROAS). Falls back to audit report data. |
| /keywords | Keywords | Negative keyword management. Review, approve, deny, push to Google Ads. |
| /settings | Settings | User profile, audit scheduler (frequency/day/time/timezone), user management (admin only). |

## 1.2 Data Hooks (Do Not Duplicate)

Each hook lives in src/hooks/ and owns one domain of data. Before creating a new hook, check if an existing one already covers the data you need.

| Hook | Purpose |
| --- | --- |
| useAuth | Current user session, profile, role checks |
| useAuditData | Latest audit run, scores, categories, history |
| useAuditTrigger | Trigger on-demand audit via audit_requests table |
| useAuditSchedule | Read/write audit schedule configuration |
| useCampaigns | Fetch campaign_metrics with date range filtering |
| useSearchTerms | Search terms by audit run, with type filters |
| useUsers | User list, role changes (admin only) |
| useKeywordActions | Log actions, bulk actions, undo (keyword_action_log) |
| usePushToAds | Push approved keywords to Google Ads via push_requests |
| useChangelog | Push history and change details with status badges |

## 1.3 Database Tables (15 tables, 7 migrations)

All tables have Row Level Security (RLS) enabled. Migrations are numbered 001 through 007 and all have been run. New tables require a new migration file (008+).

IMPORTANT: Never modify existing migration files. Always create a new migration with the next number in sequence.

## 1.4 Droplet Scripts

These Python scripts run on the DigitalOcean droplet (167.71.229.75) at /opt/google-ads-auditor. They use service_role key for Supabase writes.

- poll_audit_requests.py: Runs every 5 minutes via cron. Checks for on-demand audits, scheduled audits, and push-to-ads requests.

- push_to_supabase.py: Pushes audit JSON results into 6 Supabase tables. Has type casting for int/float columns.

- push_negatives_to_ads.py: Pushes approved negative keywords to Google Ads via CampaignCriterionService.

- fetch_campaign_metrics.py: Daily cron at 2am. Fetches campaign snapshots from Google Ads API.

# 2. Contributor Best Practices

These rules apply to anyone working on Marketing HQ, whether using Claude, Cursor, Copilot, or coding by hand. Share this section with every new contributor.

## 2.1 The Golden Rules

### Read Before You Write

Every session must start by reading PROJECT_CONTEXT.md. This file is the single source of truth. It lists every table, hook, component, and script. If you skip this, you will create duplicates.

IMPORTANT: If using Claude or any AI assistant, the first instruction should always be: "Read PROJECT_CONTEXT.md before doing anything."

### Add, Never Replace

DO NOT: Rewrite existing files from scratch, delete existing hooks or components, or create a new hook that duplicates an existing one.

Instead: extend existing hooks with new functions, add new components alongside existing ones, and create new pages in new route folders.

### One Feature = One Branch

Never commit directly to main. Create a feature branch (e.g., feature/seo-dashboard, feature/ga4-integration), do all work there, and merge via pull request. This ensures nothing on main breaks while you are developing.

## 2.2 Code Architecture Rules

| Rule | Details |
| --- | --- |
| Components < 150 lines | Split into smaller components if exceeding. One file, one responsibility. |
| UI separate from logic | Hooks handle data fetching and mutations. Components only render. No Supabase calls in components. |
| Use .maybeSingle() | Never use .single() for Supabase queries that might return 0 rows. It throws instead of returning null. |
| Credentials in .env only | Never hardcode keys in config files, code, or chat. Droplet uses /opt/google-ads-auditor/.env. |
| Test before deploying | Run npm run build locally. Fix all TypeScript errors before pushing. |
| Dark mode only | All UI uses the dark theme. Brand purple #7C3AED. Backgrounds: #0C0C0C / #141414 / #1A1A1A. |
| Update context at session end | Add new tables, hooks, components, and scripts to PROJECT_CONTEXT.md. Commit and push. |

## 2.3 Adding a New Feature (Step-by-Step)

Follow this exact checklist for every new feature. This pattern has been tested and keeps the codebase consistent.

- Read PROJECT_CONTEXT.md to understand what already exists.

- Create a feature branch: git checkout -b feature/your-feature-name

- Write a new migration file (e.g., 008_your_feature.sql) in supabase/migrations/. Include CREATE TABLE, RLS policies, and any indexes.

- Run the migration in Supabase SQL Editor (Dashboard > SQL Editor > paste and run).

- Create a new hook in src/hooks/ (e.g., useYourFeature.ts). Follow the existing pattern: Supabase client, fetch function, state management.

- Create new components in src/components/features/your-feature/. Keep each under 150 lines.

- Create a new page in src/app/(dashboard)/your-feature/page.tsx. Import your hook and components.

- Add the new page to the Sidebar component (src/components/layout/Sidebar.tsx).

- If the feature needs a Python fetcher: write the script, deploy to droplet, add cron job.

- Run npm run build to verify no TypeScript errors.

- Update PROJECT_CONTEXT.md with new tables, hooks, components, and scripts.

- Commit, push, create a PR.

## 2.4 Adding a New Data Source (Pattern)

Every external data source (Google Analytics, Search Console, SEMrush, HubSpot, etc.) follows the same 4-layer pattern:

| Layer | Location | Example | Notes |
| --- | --- | --- | --- |
| Table | Supabase | ga4_metrics | New migration file. RLS enabled. service_role writes. |
| Fetcher | Droplet Python | fetch_ga4_metrics.py | Runs on cron. Sources .env. Pushes to Supabase. |
| Hook | src/hooks/ | useGA4Metrics.ts | Fetches from Supabase. Date filtering. State management. |
| Page | src/app/(dashboard)/ | analytics/page.tsx | New route folder. Uses hook + feature components. |

IMPORTANT: This pattern ensures new data sources are completely isolated from existing features. The audit pages, campaigns page, and keywords page are unaffected when you add GA4 or GSC.

# 3. Feature Roadmap

Features are organized into phases. Each phase builds on the previous one. Complete Phase 1 before starting Phase 2.

## Phase 1: Analytics Foundation (SEO + GA4 + GSC)

Goal: Give the team daily visibility into organic search performance alongside the existing paid ads data.

### 3.1 Google Analytics 4 (GA4) Integration

New table: ga4_metrics (date, sessions, users, new_users, bounce_rate, avg_session_duration, pages_per_session, conversions, source, medium, campaign)

New migration: 008_ga4_and_gsc.sql

New fetcher: fetch_ga4_metrics.py — uses Google Analytics Data API (GA4). Daily cron at 3am.

New hook: useGA4Metrics.ts — date range filter, source/medium breakdown

New page: /analytics — sessions trend, traffic sources, conversions chart

Env vars needed: GA4_PROPERTY_ID, GA4_CREDENTIALS_JSON (service account)

### 3.2 Google Search Console (GSC) Integration

New table: gsc_metrics (date, query, page, clicks, impressions, ctr, position, device, country)

New fetcher: fetch_gsc_metrics.py — uses Search Console API. Daily cron at 3:30am.

New hook: useGSCMetrics.ts — query performance, page performance, position tracking

New page: /seo — top queries table, position changes, CTR analysis, page performance

Env vars needed: GSC_SITE_URL, GSC_CREDENTIALS_JSON (service account)

### 3.3 Daily Dashboard Digest

Enhancement to: / (home page, src/app/(dashboard)/page.tsx)

New hook: useDailyDigest.ts — aggregates data from campaign_metrics, ga4_metrics, gsc_metrics for today vs yesterday vs last week

Shows: total spend, total sessions, total conversions, top movers (campaigns with biggest change), top climbing queries, alerts (any metric with >20% drop).

IMPORTANT: This enhances the existing home page. Do not replace it. Add a DailyDigest component below the existing content.

## Phase 2: Content & Lead Funnel

Goal: Track content performance and the full lead-to-revenue funnel. Connects marketing activity to business outcomes.

### 3.4 Content Performance Tracker

New table: content_metrics (date, url, title, page_views, avg_time_on_page, bounce_rate, entrances, exits, conversions, source)

New fetcher: fetch_content_metrics.py — pulls page-level data from GA4 API. Daily cron at 4am.

New hook: useContentMetrics.ts

New page: /content — content performance table, top pages, declining pages, new content tracking

### 3.5 Lead Funnel (MQL / SQL / Revenue)

New tables: leads (id, email, source, medium, campaign, lead_score, stage, created_at, updated_at), lead_stage_history (lead_id, from_stage, to_stage, changed_at, changed_by)

Stages: visitor → lead → MQL → SQL → opportunity → customer → churned

New migration: 009_leads_and_funnel.sql

New hook: useLeadFunnel.ts — funnel counts by stage, conversion rates, velocity

New page: /leads — funnel visualization, lead table, stage breakdown by source/campaign

Data source: Could be manual entry, HubSpot API, or Salesforce API depending on Synup's CRM.

### 3.6 ROAS & Attribution

New table: attribution_metrics (date, channel, campaign, spend, leads, mqls, sqls, customers, revenue, roas, cpl, cac)

New hook: useAttribution.ts — blended ROAS, per-channel ROAS, cost-per-lead, CAC

Enhancement to: /campaigns page — add ROAS column and attribution tab

This table is populated by joining campaign_metrics (spend) with lead_stage_history (conversions). A nightly Python job computes the roll-up.

## Phase 3: Automation & Workflows

Goal: Reduce manual work with automated alerts, scheduled reports, and workflow triggers.

### 3.7 Automated Alerts

New table: alerts (id, type, condition, threshold, channel, status, last_triggered_at)

New table: alert_history (alert_id, triggered_at, message, data_snapshot)

Types: spend anomaly, conversion drop, ranking drop, new high-performing query, audit score change. Channels: email, Slack, dashboard notification.

### 3.8 Scheduled Reports

Enhancement to: /settings page — add Report Scheduler section

Let users configure weekly/monthly email reports with selected metrics. Uses the existing email_sender.py on the droplet (currently unused).

### 3.9 Workflow Builder (Future)

IF/THEN rules: e.g., "If a campaign's CPA exceeds $50 for 3 days, pause it and notify the team." This is the most complex feature and should only be started after Phases 1 and 2 are stable.

# 4. Database Migration Guide

Every new table or schema change requires a migration file. This ensures changes are tracked, reproducible, and reviewable.

## 4.1 Creating a New Migration

- Find the next number: ls supabase/migrations/ and use the next sequential number (e.g., 008).

- Create the file: supabase/migrations/008_descriptive_name.sql

- Include in the file: CREATE TABLE, RLS policy (ALTER TABLE ... ENABLE ROW LEVEL SECURITY), and any CREATE POLICY statements.

- Run in Supabase: Go to Dashboard > SQL Editor > paste the entire file > Run.

- Test: Query the new table from the dashboard or via curl to confirm RLS works.

- Commit the migration file to the repo.

## 4.2 RLS Policy Pattern

Every table must have RLS enabled. Use this pattern for tables written by the droplet (service_role) and read by dashboard users:

1) ALTER TABLE your_table ENABLE ROW LEVEL SECURITY;

2) CREATE POLICY for SELECT: allow authenticated users to read all rows.

3) CREATE POLICY for INSERT/UPDATE: restrict to service_role only (for droplet-written tables) or authenticated users (for user-facing tables).

DO NOT: Modify existing migration files (001-007). They have already been run. Changes to them will have no effect and will cause confusion.

# 5. Droplet Deployment Guide

New Python scripts that fetch external data (GA4, GSC, etc.) are deployed to the DigitalOcean droplet alongside the existing scripts.

## 5.1 Deployment Checklist

- SSH into the droplet: ssh root@167.71.229.75

- Navigate to project: cd /opt/google-ads-auditor

- Add any new env vars to .env (never commit this file)

- Deploy the script (copy via heredoc, scp, or git pull)

- Test manually: export $(cat .env | grep -v '#' | xargs) && venv/bin/python your_script.py

- Add cron job: crontab -e (always include the env var sourcing line)

- Verify logs: tail -f /var/log/your_script.log

## 5.2 Cron Job Pattern

Every cron job must source .env before running. Use this exact pattern:

0 3 * * * cd /opt/google-ads-auditor && export $(cat .env | grep -v '#' | xargs) && venv/bin/python fetch_ga4_metrics.py --days 1 >> /var/log/ga4_metrics.log 2>&1

IMPORTANT: Stagger cron times to avoid overlapping: audit poll = */5, campaign metrics = 2am, GA4 = 3am, GSC = 3:30am, content = 4am, attribution = 4:30am.

## 5.3 Memory Constraints

The droplet has only 1GB RAM (+ 1GB swap). Each Python fetcher should process data in batches and avoid loading large datasets into memory at once. If we add 5+ fetchers, monitor memory usage and consider upgrading the droplet.

# 6. Instructions for AI Assistants

If you are an AI assistant (Claude, Cursor, Copilot, etc.) working on this project, follow these instructions exactly. They exist to prevent accidental data loss and ensure consistency.

## 6.1 Session Start Protocol

- Read PROJECT_CONTEXT.md completely before doing anything else.

- Read this roadmap document (MARKETING_HQ_ROADMAP.docx) if the task involves a new feature.

- List all existing hooks (ls src/hooks/) and confirm none overlap with what you are about to build.

- List all existing pages (ls src/app/(dashboard)/) and confirm the route you want does not already exist.

- Check the latest migration number (ls supabase/migrations/) before creating a new one.

## 6.2 Prohibited Actions

DO NOT: Rewrite or delete any existing file (hooks, components, pages, migrations, scripts).

DO NOT: Create a hook that fetches from a table that an existing hook already covers.

DO NOT: Modify existing migration files (001-007).

DO NOT: Change the Supabase URL, project, or auth configuration.

DO NOT: Move or rename existing files without explicit user instruction.

DO NOT: Commit directly to main. Always use a feature branch.

DO NOT: Hardcode any credentials, API keys, or secrets anywhere in the codebase.

## 6.3 Session End Protocol

- Update PROJECT_CONTEXT.md with every new table, hook, component, page, and script you created.

- Add a session entry under Session-Specific Fixes Applied with a date and numbered list of changes.

- Run npm run build to verify no TypeScript errors.

- Commit all changes with a descriptive message.

- Instruct the user to git push from their terminal.

## 6.4 The Context Chain

This is the reading order for any new contributor or AI session:

- PROJECT_CONTEXT.md — current state, architecture, tables, hooks, components

- MARKETING_HQ_ROADMAP.docx (this file) — what to build next, best practices, patterns

- CLAWBOT_API.md — REST API endpoints for Clawbot/CEO bot integration

- MARKETING_HQ_USER_GUIDE.docx — end-user documentation

# 7. Quick Reference

## Existing Cron Schedule

| Schedule | Script | Status |
| --- | --- | --- |
| */5 * * * * | poll_audit_requests.py | Active — audits + push-to-ads |
| 0 2 * * * | fetch_campaign_metrics.py | Active — Google Ads daily |
| 0 3 * * * | fetch_ga4_metrics.py | Planned — Phase 1 |
| 30 3 * * * | fetch_gsc_metrics.py | Planned — Phase 1 |
| 0 4 * * * | fetch_content_metrics.py | Planned — Phase 2 |
| 30 4 * * * | compute_attribution.py | Planned — Phase 2 |

## Planned New Dashboard Pages

| Route | Page Name | Data Source | Phase |
| --- | --- | --- | --- |
| /analytics | Analytics | ga4_metrics | Phase 1 |
| /seo | SEO | gsc_metrics | Phase 1 |
| /content | Content | content_metrics | Phase 2 |
| /leads | Leads | leads + lead_stage_history | Phase 2 |

## Key Contacts

- Project owner: Niladri (niladri@synup.com) — Admin role

- Repo: github.com/synup/markops

- Production: marketing-hq-nine.vercel.app

- Droplet: 167.71.229.75 (SSH as root)